Section 4 Assignment - Executing

Continuing with the management of your project, complete the following:

1. Project Team selection criteria:

Refer to 9.3 Acquire Resources in the Project Management Institute, A Guide to the Project Management Body of Knowledge, (PMBOK® Guide) - Sixth Edition, Project Management Institute, Inc., 2017, Pages 328-335.

Prepare the list of criteria that you used to rate the potential team members for your project team.  Include the weighting of each selection criteria according to the relative importance of the needs within your team.

List your project team selection criteria

- Commitment to the mission and vision of SLSP. (Very important) - Cultural Sensitivity. (Very Important) - Team Player. (Important) - Solution-focused. (Medium Important)

PMBOK is a registered mark of the Project Management Institute, Inc.

2.  Project Team development:

Refer to 9.4 Develop Team in the PMBOK® Guide, Pages 336-344.

Describe the tools and techniques that you would use for your project team kick-off meeting.  Your description should be at least three paragraphs and include potential feedback from your team members.

Describe your team development tools and techniques

- Meeting with victims, learning about their stories. The meeting will start with food that has been cooked by victims that are in temporary shelters and who would be the first occupants of the new facility. - Every team member would start by introducing themselves and why they are particularly interested in this project/ how the project aligns with their personal goals/development/ how - We would introduce the software (traction tools) to be used to record meetings, milestones, issues, ideas. For training there would be videos and other documents that would be located in the drive of the company. Finally, the responsibilities of each team member would be announced and when/who to ask for help or when a conflict arises. - We would have a weekly meeting of 90 minutes and food would be provided and issues can be discussed and resolved but also there would be segments for teams to celebrate each other’s help or personal news/accomplishments. The meeting would start with a personal win and a professional win and someone to congratulate for last week’s performance or for something they did particularly well or helped another team member. E.g.: “Hi everybody, so this past week I finally cleaned my car and I’m very proud of that because I’ve been postponing it for five weeks. Professional win would be: I’m very happy I solved the issue with my e-mail because it was causing everybody delays. I want to congratulate Julie because without her help I wouldn’t have noticed that my email was having issues.”

3.  Conflict Management:

Refer to 9.5 Manage Team in the PMBOK® Guide, Pages 345-351.

Conflict is inevitable in a project environment. Successful conflict management results in greater productivity and positive working relationships. When managed properly, differences of opinion can lead to increased creativity and better decision making.  Assume conflict was encountered and that you used conflict resolution skills to manage the conflict.  Identify one issue, or source of conflict, that arose and the skills you used to resolve the conflict.  Your description should be at least one paragraph and should also include the tactics you used to ensure that the issue was quickly resolved.

Describe your conflict management skills

Scenario: The realtor made a call to Project Team member Brendon, in the call the realtor explained that he had a person cancel a showing and he had time to show us one property but that it had to be immediate. Brendon accepted and went to the showing. When Brendon went, he forgot to take notes, take pictures, ask questions, etc., he says the property is “nice” but did not even checked the requirements the team has. Now, the team has to call the realtor again, schedule another visit, and hope that nobody makes an offer in the meantime. Solution: Schedule a 1 on 1 meeting with Brendon, asking him what his thought process was. Brendon would say he is not good to questions under pressure, and he thought it would be better than saying no to a potential good property. I’d acknowledge that although his intentions were good, he did not follow the protocol for showings and should have escalated the call to the Project Manager if he felt he wasn’t prepared enough to attend a showing himself. I’d ask him what would have helped him arrive to a different solution in that situation. He would say that we should give only one phone number to the vendors and subcontractors so that they contact only the appropriate person and not him out of the blue. I’d agree and compromise/reconcile by giving a phone number that redirects calls to me first, and if not answered to another team member and that we would have a discussion on what the order of phone answering should be.

PMBOK is a registered mark of the Project Management Institute, Inc.

4.  Project Work:

Refer to 4.3 Direct and Manage Project Work in the PMBOK® Guide, Pages 90-97.

Directing and managing the project work is a primary responsibility of the project manager during the execution of the project.  Provide details of some of the activities that you will be coordinating during this time.  Your description should be at least two paragraphs and include the tools and techniques that you will use.

Describe your role in directing and managing the project work

As this is a small project, I would be included in all the related activities to the project, such as hiring the onsite team, interviewing volunteers, hiring contractors, procurement, furniture selection, etc. I would be involved in all these activities and give my opinion on what should be done and if a team member is experiencing difficulties then give them support. I would also be documenting the progress of the project and updating other project document, finally managing stakeholders by meeting with them and providing updates. I would be in charge of things like scheduling showings/meetings, budgeting, and ultimate big decisions regarding resources or changes. My role would be mostly overseeing everything is getting done right and on time and also facilitating communications across departments and between the team and the rest of the company and the outside world. Finally, I would keep the team accountable, motivated, and aware of issues, risks, opportunities, deadlines, tasks and other things related to the project by using software such as Monday, Asana, and by having meetings that can be used to resolve conflict, train team members, and solve issues.

PMBOK is a registered mark of the Project Management Institute, Inc.