Section 3 Assignment 3 – Cost, Quality, Communication, Procurement

Plan Cost Management

Refer to 7.2 Estimate Costs in the Project Management Institute, A Guide to the Project Management Body of Knowledge, (PMBOK® Guide) - Sixth Edition, Project Management Institute, Inc., 2017, Pages 240-247.  This section lists eight tools and techniques used for estimating costs in the Project Cost Management process.

Select one cost estimating technique and one cost estimating tool you will use to estimate for the cost for your project.  Provide your rationale for these selections and how you will use them.

Describe your cost estimation technique

The budget of this project is particularly hard to estimate a priori due to the fact that many of the items in the budget will vary significantly depending on the building being purchased. In simpler terms, we won’t be able to know beforehand how many renovations or reparations the building will need unless we inspect the building first, which will come after the project has already started. Using historical data will not be especially helpful due to the radical change that the housing market experienced during the Covid pandemic. The Three-Point Estimating technique if the most adequate one for this project since we can calculate the costs for both possible outcomes, the building needing minimal work (cO) or significant work (cP), and then aim to purchase a building that stays within those parameters (cM). We can then use the Beta distribution to calculate the Expected Cost, since most of the buildings we select for inspection will be in adequate shape and not in either extreme. Finally, we will use the Alternatives Analysis to determine which building (priced within our initial budget) would need the least amount of work so that it can be delivered by the due date. Most importantly this analysis will verify that the additional work that will be performed on the building will not make the final cost exceed the initial budget or postpone the delivery date.

Quality Control

Refer to 8.1 Plan Quality Management in the PMBOK® Guide, Pages 277-287.  This section includes a description of the seven basic quality tools and techniques that can be used to discover and solve quality problems.

Identify which of these tools you will use to control quality for your project.  Be sure to provide your rationale.

Describe your quality control method

The project’s main concern regarding quality is that the building’s structure is in optimal condition and comfortable enough for a short-to-medium length stay for women and children. The team will hire a housing inspector that will make sure the building passes the Miami Dade Inspection. The inspector that will be hired will make sure the structure of the facility passes the Fire Department´s regulations and others that concern the safety of the inhabitants. The team will meet and review the neighborhood to verify that is safe for the women and kids from different backgrounds and test the security system that will be installed. Additional quality controls that will be performed are training and supervision of volunteers that will assembling furniture and cleaning the facility. Finally, audits with testing of utilities will be conducted by the Project Team and the inspector to the work that has been done by contractors (reparations/renovations).

PMBOK is a registered mark of the Project Management Institute, Inc.

Communication Plan

Refer to 10.1 Plan Communications Management in the PMBOK® Guide, Pages 366-378.

Create a communication plan that identifies the communication requirements of your project by filling in the table below.  The “kickoff meeting” was completed for you as an example.

| Communication Type | Objective of Communication | Format | Frequency | Audience | Deliverable |
| --- | --- | --- | --- | --- | --- |
| Kickoff meeting | Introduce the project team and the project. Review project objectives and management approach. | Face to face | Once | - Project Sponsor - Project Team -Stake-holders | - Agenda - Meeting minutes |
| Project team meeting | Trouble shoot issues. Discuss next steps. | Face to face or Zoom | Weekly | Project Team | -Updated Schedule -Updated Checklist |
| Technical meetings | Evaluate facilities. Visit Neighbors. | Face to Face | Weekly | Inspector, Project Team | -Report of facilities |
| Project status update meeting | Update Stakeholders on progress of project or any changes. | Zoom | Monthly | Stakeholders, Project Manager | -Changes approved. -Report to Stakeholders. |
| Project sponsors meeting | Update Sponsors on progress of project or any changes. | Zoom | Quarterly | Sponsors (IKEA), PM, Stakeholders. | -Report to Stakeholders |
| Lessons learned meeting | Address issues that arise. | Face to face | Every time there has been a mistake | Person who made the mistake and PM | -Updated Lessons Learned Register. |

PMBOK is a registered mark of the Project Management Institute, Inc.

Procurement

Refer to 12.2 Conduct Procurements in the PMBOK® Guide, Pages 482-491.  This section describes five tools and techniques that can be used during conduct procurement.

Identify and justify which three methods you are likely to use for your project.

Describe procurement tools and techniques

It is necessary to contract an inspector since it is a position that the company will not need when the project is completed. To hire this inspector, we will advertise the position in social media, and interview the potential candidates. Similarly, any reparations to the building that need to be done will be performed by a contractor. For this we will use a bidder conference where contractors can evaluate the facility and send their proposal to the PM. Once we receive at least 5 proposals we can analyze them and decide which one is better suited based on price, experience, and time to finish the project. Finally, the inspector that will be contracted will also help with the decision of which contractor to hire as well, since he is an expert in the field.

PMBOK is a registered mark of the Project Management Institute, Inc.